## Slide 1: Adoption Framework Overview
Microsoft Teams Adoption Toolkit
Notes: Version 1.3 Oct 2018
https://aka.ms/TeamsAdoption

## Slide 2: Deliver an improved user experience and business outcomes through the service adoption framework
Assemble your team
Align the business and technical needs, assess organizational readiness, and assign success metrics
Tap into the technical and business change agents. Recruit multi-disciplinary teams of executive sponsors, technical talent, core stakeholders, change agents and champions
Determine the overall organizational readiness including user groups, technical, governance, security, support, and feedback.
Plan the roll-out cadence based on proof of concepts (pilots), early adopter programs, champion readiness, and intentional scope of change
Build awareness, deployment, onboarding, and continuous measurement and feedback into the plan including success stories
Define strategy and scenarios
Assess readiness
Build plan
Onboard employees
Notes: Based on customer feedback we have enhanced our existing adoption framework to include key activities that drive Office 365 adoption success.

## Slide 3
Adoption Framework by Phase
Schedule Service Health reviews

## Slide 4: Workstream Assignments
Microsoft Teams Adoption Toolkit

## Slide 5: Service Adoption Project Plan
Jumpstart your implementation with this pre-defined checklist of major tasks.
Use in Microsoft Project or save to Excel or Visual Studio Team Services for easy management. Download from our Teams Adoption Hub
Use the slides below to assign owners to the top level workstreams and communicate your plan to stakeholders

## Slide 6
Workstream | Outcome | Core deliverables | Scope & Notes
Service Strategy & Project Plan Stakeholder Mapping & Alignments | Phase driven deployment & adoption plan with identified owners, dates & risks/issues as needed | Collaboration Improvement Plan Sprint over sprint execution to goal Decision Log, Risks & Issues List Regular planning & alignment meetings | Core collaboration improvement team for initial phase (strategy, champion & early adopter phases) May increase team size as project expands
Program Communications & Success Stories | Stakeholders, user communities and program participants have frequent insight to progress and success examples | Project news and reporting assets | 
Champion Program | Increased digital literacy; reduced change fatigue; increased solution adoption; talent identification; transition support | Monthly Champion training ROB Collation of themes and issues for support, training and program leads Owner of enthusiasm | Monthly champion calls – 1 hour; Leads with others optional attendance at public O365 Champion community calls with Microsoft – 1 hour
Support Readiness | Incident support and resolution Management of issue escalation | Onboarding – 8 hours | Early training with Champions Onboarding to Feedback channels Monthly review of issues/trends within Service Health Review
Early Adopters & Feedback | Provide hands on insights of solution in target environment. Develop feedback methods that scale. Identify champion candidates & high value business process improvements | Employee engagement; interactive onboarding sessions & design/deployment & analysis of feedback channel | 
Governance & Security | Guide governance and policy decisions for experience. Complete required configuration. Support training & communications on same. |  | 
Scope and Outcomes for work streams (1 of 2)
Adoption & Deployment Work Streams
Notes: O365 Adoption Toolkit – Adoption & Deployment Workstreams
v10-18.1 (Karuana Gatimu)
These workstreams complement the Enterprise Adoption Project Plan and adoption framework best practices. The outcomes of these

## Slide 7
Workstream | Outcome | Core deliverables | Scope & Notes
Technical Readiness & Alignment | Technical implementation of service ensuring quality and availability. Definition of technical projects that deliver the overall strategy & business value | Service quality, enablement and management processes and insights | 
Metrics & reporting | Provide on demand reporting of meaningful business and service metrics to ensure defined outcome |  | 
Business Process Mapping | Define high level scenarios for improvement based on user interviews, team focus groups and observation. | Deliver impact to difficulty ranking for ongoing prioritization of effort. | 
Awareness Campaign | Create awareness and enthusiasm for digital transformation and business initiatives | Key messages and creative assets used to inform users of transition and outcomes | 
Training Program | Increate digital literacy and operational efficiency. Reduce change fatigue. | Provide on demand and instructor led interactive onboardings to new solution | 
Service Health Reviews & Improvement Planning | Provide actionable insights and prioritization for improvement in the experience. | Data and analysis for monthly review on service incidents, support themes, training effectiveness, experience quality, overall adoption and user sentiment | Joint effort between IT, user adoption specialists and key experience stakeholders. Informs overall experience strategy.
Scope and Outcomes for work streams (2 of 2)
Adoption & Deployment Work Streams
Notes: O365 Adoption Toolkit – Adoption & Deployment Workstreams
v10-18.1 (Karuana Gatimu)
These workstreams complement the Enterprise Adoption Project Plan and adoption framework best practices. The outcomes of these

## Slide 8: Adoption & Deployment Work Streams
Workstream | Customer Lead | Microsoft Staff or Asset | Weekly ROB & Notes
Service Strategy & Project Plan Stakeholder Mapping & Alignments |  | CSM/CPM | PMO - Full Team All UP - Weekly 30 minutes & monthly Planning 1 hour meeting
Program communications & success stories |  | N/A | 
Champion Program |  | CSM & Via O365 Champion Program | Monthly champion calls – 1 hour; Leads with others optional attendance at public O365 Champion community calls with Microsoft – 1 hour
Support Readiness |  | Onboarding – 2 hours | Early training with Champions Onboarding to Feedback channels Monthly review of issues/trends within Service Health Review
Early Adopters & Feedback |  | CSM | Monthly review of issues/trends within Service Health Review
Governance & Security |  | CSM/CPM/SSP/TSP | 
Technical Readiness & Alignment |  | TSP/CPM/PFE | Weekly - alignment across technology deployment projects
Metrics & reporting |  | N/A | 
Business Process Mapping |  | CSM/CPM | 
Awareness Campaign |  | Day One Launch Module Customer Success Kit Design Your Toolkit Module | 
Training Program |  | Custom Learning Portal/Webpart (in Beta/Jan 2019 GA) | 
Service Health Reviews (ongoing improvements) |  | N/A Escalations as needed Agile IT Pro assets | Health, usage, support trends, backlog prioritization and retrospectives for deployment, adoption and management of service. (Joint b/t adoption & IT teams)
Best Practice: Identify leaders for each workstream area or integrate outcomes into existing project plans
Notes: O365 Adoption Toolkit – Adoption & Deployment Workstreams
vE10-18.1 (Karuana Gatimu)
These workstreams complement the Enterprise Adoption Project Plan and adoption framework best practices. The outcomes of these workstreams can be integrated into an existing project plan. These components are essential to be covered for a full enterprise deployment. In each phase of deployment the scope of the work stream expands in both membership and complexity. Clarity around decision making, risk identification and mitigation are key to maintaining momentum throughout your improvement project.

## Slide 9: Adoption & Deployment Tools
Workstream | Core Tool(s) | Notes
Service Strategy & Project Plan Stakeholder Mapping & Alignments | Connected Employee Strategy Doc Connected Employee Summary Enterprise Project Plan (Project or Excel) Stakeholder Map | Use team template to plan and manage O365. Use PPT of Exec Summary to broadly communicate strategy. Change branded name as needed.
Program communications & success stories | Connected Employee Team & Site News Hub on SPO Site Success Stories Form, Flow and List | Configure News Hub on main Connected Employee Incorporates early adopter feedback channels
Champion Program | Teamwork Champion Team | 
Support Readiness | Service FAQ & Known Issues Lists | 
Early Adopters & Feedback | Early Adopter Program guide | 
Governance & Security | Service Check List | 
Technical Readiness & Alignment | TR Checklist from FastTrack by Service | 
Metrics & reporting | O365 Adoption Content Pack Outcomes matrix | Outcomes matrix capture sheet (XLS)
Business Process Mapping | Scenario Mapping slides Scenario Data Capture List (XLS) | Move to Excel sheet or Form for easy reporting
Awareness Campaign | Day One Kit Customer Success Kit | 
Training Program | Custom Learning for Office 365 site & webpart | Configure custom playlists for internal content and policies
Service Health Reviews (ongoing improvements) | SHR Meeting Template | 
Best Practice: Complete worksheets and/or implement tools in support of workstream outcomes
Notes: O365 Adoption Toolkit – Adoption & Deployment Workstreams
vE10-18.1 (Karuana Gatimu)
These workstreams complement the Enterprise Adoption Project Plan and adoption framework best practices. The outcomes of these workstreams can be integrated into an existing project plan. These components are essential to be covered for a full enterprise deployment. In each phase of deployment the scope of the work stream expands in both membership and complexity. Clarity around decision making, risk identification and mitigation are key to maintaining momentum throughout your improvement project.

## Slide 10: Adoption & Deployment Tools
Team or Site Name | Proposed Channels | Notes
Office 365 Service Management | General Awareness and Adoption Early Adopter Program Engagement Management Feedback and Insights Security and Compliance Strategy and Planning Service Health and Incidents SVC – OneDrive SVC – Teams (and Skype if needed) SVC – SharePoint etc.. Training | Use team template to plan and manage O365.
Connected Employee Initiative Program communications & success stories | Connected Employee Team & Site News Hub on SPO Site Success Stories Form, Flow and List Opt-in form for Early Adopter Community | Configure News Hub on main Connected Employee Incorporates early adopter feedback channels
Teamwork Champions | General Best Practices, Training and How To Champion Corner Program Leads Social Hub | Core onboarding notebook and reports Training documents and link to training site Q&A & champion conversation hub Program planning Connectors to Teams, SharePoint & Planner Blogs & Twitter feeds
Best Practice: Complete worksheets and/or implement tools in support of workstream outcomes
Notes: O365 Adoption Toolkit – Adoption & Deployment Workstreams
vE10-18.1 (Karuana Gatimu)
These workstreams complement the Enterprise Adoption Project Plan and adoption framework best practices. The outcomes of these workstreams can be integrated into an existing project plan. These components are essential to be covered for a full enterprise deployment. In each phase of deployment the scope of the work stream expands in both membership and complexity. Clarity around decision making, risk identification and mitigation are key to maintaining momentum throughout your improvement project.